|  | Company Name | Daily Site Delay Report |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Company Address |  |  |  |  |  |
|  | Email |  |  |  |  |  |
| Daily Site Delay Report Date: |  |  | Project Name: |  |  |  |
|  | 16/04/2025 |  |  | Downtown Tower Expansion |  |  |
| Site Location: |  |  | Project Number: |  |  |  |
|  | Plot 24, Marina District |  |  | A-622 |  |  |
| Weather Conditions: |  |  |  |  |  |  |
|  | Cloudy, light rain in the morning |  |  |  |  |  |
| Delay Incident Time |  |  |  |  |  |  |
|  | : 08:30 AM |  |  |  |  |  |
| Affected Activity: |  |  |  |  |  |  |
|  | Steel Frame Erection |  |  |  |  |  |
| Cause of Delay: |  |  |  |  |  |  |
|  | Crane malfunction |  |  |  |  |  |
| Impact on Schedule: |  |  |  |  |  |  |
|  | Loss of 1 full working day |  |  |  |  |  |
| Responsibility: |  |  |  |  |  |  |
|  | Main Contractor / Crane Maintenance |  |  |  |  |  |
| Corrective Action Taken: |  |  |  |  |  |  |
|  | Requested crane technician, work resumed at 1:00 PM |  |  |  |  |  |
| Remarks (Safety, Environment, others): |  |  |  |  |  |  |
|  | No safety incidents. Temporary rescheduling of adjacent tasks initiated. |  |  |  |  |  |
| This delay report is a subsection of the broader Daily Site Report and should be completed whenever an incident impacts the project schedule. To ensure proper tracking and escalation, a summary of all recorded delays should be compiled and included in periodic reports, such as weekly, bi-weekly, or monthly progress reports. This provides project stakeholders with a clear overview of disruptions, their causes, and any associated Extension of Time (EOT) claims, supporting better decision-making and contractual compliance. |  |  |  |  |  |  |