Subject: Conditional Acceptance of Nominated Subcontractor Appointment

Project: [Project Name]
Contract No.: [Contract Number]

We refer to your instruction dated [date] confirming the nomination of:

[Subcontractor Name]

for the execution of:

[Package Description]

The Contractor confirms compliance with the instruction and will proceed with engagement of the nominated subcontractor.

However, the Contractor records that:

- elements of the design remain incomplete

- authority approval requirements remain outstanding

- procurement durations remain subject to confirmation

- interface responsibilities remain partially undefined

Accordingly, the Contractor reserves its rights under the Contract in respect of:

- extension of time

- cost consequences

- disruption

- sequencing impacts arising from late information or approvals

This letter is issued without prejudice to the Contractor’s contractual entitlements.

Yours faithfully,
[Contractor Name]